## Slide 1: Restaurant Management System
Project Timeline (12 Weeks)
MERN Stack Development
MADE BY KUNTAL OJHA

## Slide 2: Project Timeline Index
1. Weeks 1-2: Planning, UI/UX Design, and Setup
2. Weeks 3-4: User Role Development
3. Weeks 5-6: Chef Role Development
4. Weeks 7-8: Admin Role Development
5. Week 9: Testing and QA
6. Week 10: Debugging and Refinement
7. Week 11: Deployment and Launch
8. Week 12: Documentation and Maintenance

## Slide 3
Weeks 1-2
Planning, UI/UX Design, and Setup
Weeks 3-4
User Role Development
Weeks 5-6
Chef Role Development
Weeks 7-8
Admin Role Devel
Week 9
Week 10
Week 11
Week 12
Testing and QA
Debugging and Refinement
Deployment and Launch
Documentation and Maintenance

## Slide 4: Weeks 1-2: Planning, UI/UX Design, and Setup
1. Requirements Gathering & Finalizing Scope
- Define requirements for each role (user, chef, admin).
- Establish key features and functionalities.
2. UI/UX Design
- Create wireframes using Figma or Adobe XD.
- Design user flows for user, chef, and admin roles.
3. Tech Stack Setup
- Set up project repository (Git/GitHub).
- Initialize MERN stack: Express, React, MongoDB.
- Install necessary libraries.

## Slide 5: Weeks 3-4: User Role Development
1. QR Code Scanning and Menu Display
- Implement QR code scanning functionality.
- Create API to fetch menu data from MongoDB.
- Develop React component to display menu items.
2. Cart Functionality
- Build a cart component for adding menu items.
- Include name, count, table number, special requests.
3. Checkout and Payment Integration
- Develop checkout page and integrate payment gateway.
- Redirect to confirmation page post-payment.

## Slide 6: Weeks 5-6: Chef Role Development
1. Chef Login and Authentication
- Create login page for chefs with JWT-based authentication.
- Implement role-based access control.
2. Order Management for Chefs
- Build dashboard to display and manage orders.
- Implement functionality to set preparation timers.
- Display real-time countdown for ongoing orders.

## Slide 7: Weeks 7-8: Admin Role Development
1. Admin Dashboard
- Create admin login page and authentication.
- Develop dashboard to view and manage orders.
- Implement filtering options (day, week, month).
2. Data Management
- Implement CRUD functionalities for menu management.
- Build features to generate billing reports and order history.

## Slide 8: Week 9: Testing and QA
1. Unit Testing
- Write unit tests for key components using Jest or Mocha.
- Test API endpoints for consistency and error handling.
2. Integration Testing
- Perform end-to-end testing for all user flows.
- Use automated testing tools like Cypress or Selenium.

## Slide 9: Week 10: Debugging and Refinement
1. Debugging
- Identify and fix bugs from testing phase.
- Optimize performance for database queries and APIs.
2. User Experience Improvements
- Refine UI/UX based on feedback.
- Ensure mobile responsiveness and cross-browser compatibility.

## Slide 10: Week 11: Deployment and Launch
1. Prepare for Deployment
- Set up production environment (AWS, Heroku, DigitalOcean).
- Configure environment variables for production.
2. Launch
- Deploy the application to production server.
- Monitor for post-launch issues and resolve promptly.

## Slide 11: Week 12: Documentation and Maintenance
1. Documentation
- Write documentation for code, API, and database schema.
- Create user manuals for admin and chef roles.
2. Maintenance and Feature Roadmap
- Plan for regular updates and maintenance.
- Gather user feedback for future enhancements.

## Slide 12: Thank You